SMA5505 – Applied Parallel Computing

Parallel Implementation of Full-motion Video Information Retrieval

# Project Progress Report

## By

Ameya Virkar (smap1068)

Qiu Qiang (smap1053)

Qian Haichun (smap1051)

Goal

The goal of the project is to present a parallel implementation of full-motion video retrieval mechanism. The system aims at partitioning the video into meaningful segments by detecting segment boundaries and retrieving key frames in the video. The design uses twin-comparison method for segment boundary detection.

### Introduction

Video is a very important and common medium for applications as varied as education, broadcasting and publishing. The value of video is partially due to the fact that significant information about the major aspects of the world can only be successfully managed when presented in a time-varying manner. There has been a great need for effective organization of the videos using indexing and also information retrieval from them. Unfortunately the intuitions obtained by studying the indexing and searching from the non-text media cannot be applied to videos. The growing interest in digital video has lead to immense research in the field of video indexing. The video indexing schemes that have been developed so far entail different metrics for scene detection. The algorithmic implementation for calculating the different metrics involves large computations and the amount of computation increases with increase in the size of the video under consideration. The motivation behind this project is to implement the computation across different machines running in parallel and thus offer a speedup in the entire process.

A video index uses key frames or frame sequences for detecting and isolating meaningful segments in the video. Many techniques are used for segmenting a video like simple transition used in camera breaks and gradual transition used in pan and zoom. Most of the techniques involve comparison of corresponding pixels or regions in successive frames to compare some feature of the entire image. One such feature used in the segmentation algorithms is the histogram of the color intensity levels in the selected frame. The principle behind this approach is that two consecutive frames having unchanging background and unchanging objects would show little difference in their respective histograms but frames involving scene changes would have significant difference in their histograms. Thus histograms can easily detect camera breaks. But histograms are not useful for detecting gradual transitions in a video. Therefore we have used the twin-comparison method for solving the problem of detecting transitions due to special effects in the video.

### Scope

We plan to implement the project in five phases that have been listed below:

- Phase 1: Serial Implementation of the video information retrieval using the histogram comparison and the twin-comparison method

- Phase 2: Design of algorithm/technique for parallel implementation

- Phase 3: Implementation using parallel approach

- Phase 4: Testing

- Phase 5: Performance Analysis

We have completed the first two phases of the project. We plan to start the implementation after careful review of the design of parallel approach.

### Overview

Phase 1:

The phase 1 of the project involved the serial implementation of video information retrieval. In this approach, the MPEG-1 video is considered for experimentation. Histogram analysis of the video frames helps to detect camera breaks in the video. We are using 159 color levels which is the standard used everywhere. For each of the frames, we generate its histogram by counting the number of pixels of the different color levels in the frame. The graph of frame-to-frame histogram differences for a sequence exhibits high pulses for camera breaks. To identify the correct camera break we use certain threshold value called Tb. The selection of Tb is based on the normalized frame-to-frame differences over a given entire video source. The distribution of frame-to-frame differences can be decomposed into a sum of two parts: the Gaussian noises and the differences introduced by camera breaks, gradual transitions and camera movements. The differences due to noise have nothing to do with the transitions. Also the second sum accounts for less than 15% of the total number of frames in the video used for experimentation. Therefore, if μ is the mean and σ is the standard deviation of the frame-to-frame differences then the differences from the non-transition frames would fall in the range of 0 to μ + ασ for a small constant value α. The threshold Tb has been selected to be Tb = μ + ασ i.e. the difference values that fall out of the range from 0 to Tb can be considered indicators of segment boundaries.

However the inset of the graph also shows another sequence of pulses in which their values are higher than their neighbors but lower than the threshold Tb. The smaller sequence of pulses indicates gradual transition in the video. To identify this gradual transition, additional lower threshold is required. The value of threshold selected in this case has been 0.11. The value of this lower threshold can only be set after performing a series of experiments with different values.

The frame-to-frame difference values for which the value is less than Tb but greater then Ts are identified and the first frame that shows this property is labeled as the potential start of gradual transition. This frame is then compared with subsequent frames. An accumulated comparison is done that shows that during gradual transition, the difference value normally increases. The end frame of the transition is detected when the difference between consecutive frames decreases to less than Ts, while the accumulated comparison increased to a value larger than Tb. In this way it is possible to detect gradual transitions using the twin-comparison approach. The next step involves finding the key frame by comparing the histograms of frames and finding the frame that shows the minimum similarity.

This phase has been implemented in C language and has been tested on a sample video sequence. Due to lack of proper support for MPEG-1 library, we have currently decided to handle video frames using standard JPEG library. It has been found that the method correctly identifies camera breaks and gradual transitions in the sample video.

Phase 2:

Phase 2 involves designing the methodology for parallel implementation. We propose to follow the following steps in the approach.

- The MPEG-1 video is composed of number of GOPs (Group Of Pictures). Each GOP is a collection of I, B and P frames. Suppose we have 16 processors. Then it is possible to divide the workload of computation between them in groups of 4 processors. Each group would be allocated some GOPs. Inside each group the 4 processors would work by exchanging boundary values between each other. All of them would perform computation similar to steps 2-5 given below.

- Calculation of histogram for each frame image

- Calculation of threshold Tb

The value of Tb depends on the mean and standard deviation on the fram-difference values. Each group would find the respective values and send to one central process. This central process would then compute the final values for means and standard deviation and use them to find Tb using the formula mentioned above. The value of Tb is sent to all processes.

- Twin Comparison Procedure

Here the calculation of gradual transition involves processes working on their respective frames. The boundary values are handled by transfer of information between them. The start and end segments identified by adjacent processes is communicated to find the correct start and end positions.

- Finding the Key frame

This calculation would also involve processes working on their own frames. The processes would communicate their results to one process where the values are evaluated to identify the proper key frame.

### Future

We have completed the first two phases of the project and have started to work on phase three.

### References

- HongJiang Zhang, Atreyi Kankanhalli, Stephen W. Smoliar; Automatic partitioning of full-motion video, Multimedia Systems (1993) Volume 1, Pages 10-28.