Porting Matlab*P onto the Grid

Progress Report

Qiu Long

Sim Joon Edward

Zhang Xianfeng

# Project Overview

## Insight and motivation

Grid computing is an exciting new field in computing. It is still a technology which is largely still in progress and in the process of maturing. This project seeks to explore the usage of the Grid by attempting to port Matlab*P onto the Grid. The Grid, what we meant by it in this context is restricted to the Grid which is setup using the Globus Toolkit. The main insight which motivated this project is the knowledge that Matlab*P was implemented using MPI. Thus, in theory, it should be possible to port Matlab*P onto the Grid as there exists an implementation of Grid-Globus enabled MPI – MPICH-G2.

## Project Aims

The practical aim of the project would be to port Matlab*P onto the Grid. And preferably, we hope to make it possible to run Matlab*P across the Pacific Ocean (i.e.to run Matlab*P on a Grid which consists of machines from both NUS and MIT). We also would like to get some performance measure on applications which run on the ported Matlab*P. In general, we would expect it to be slower (though we do not know yet) and would like to theorise and identify the bottlenecks within the entire system. A more elaborate account on this is made in our project proposal. Network latency is expected to be a main bottleneck incurring high overheads.

## Intended tasks

We aim to do the following:

- Set up a Grid in the SMA Lab (for convenience of reachign resources)

- Set up the MPICH-G2 environment

- Install necessary libraries which are needed for Matlab*P

- Install Matlab*P on all machines

- Install Matlab on the machines here.

- If the initial test run (running Matlab*P from the SMA lab across to MIT) succeeds, we shall setup the Grid such that at least one cluster(depending on availablity) in the Grid will be from Singapore.

- As follows from above, we need to run across the two clusters and take some performance measures, if possible.

- Theorise and consider issues involved in performance. (As performance is expected to be slow).

# What we have done so far

We have installed Linux machines in the SMA Lab and we have a small globus Grid which contains 3 personal computers. We have also installed the Grid-enabled MPI on these machines and successfully run MPI programs on this Grid.

Right now, we aer waiting for Globus to be set up on the MIT side on Beowulf, and we should be able to run jobs which stretch over to Beowulf if we include Beowulf in this Grid.

We are also installing the necessary libraries at the same time. We have applied for an access number from Mathworks.com so that we can download a 30-day evaluation copy of Matlab on Linux. So once, the access number comes in, we hope to get Matlab*P and Matlab to run on the Grid within the SMA lab. Yep, we still need to perform the last 4 steps which are detailed in the previous section.